Donor Partner Research Agent

Build Plan, Architecture, Tools & Step-by-Step Execution

# 1. Purpose of This Document

This document lays out the complete build plan for the Donor Partner Research & CRM Preparation Agent: the overall architecture, the tools and frameworks used, which components are true AI agents versus plain logic, and a day-by-day sequence for building the system. It is meant to be used as a working reference during development and as a teaching aid when explaining the build to the wider team.

# 2. High-Level Architecture

The system is organised around one central idea: a shared database acts as the single source of truth. No component keeps its own private memory. Every agent and module reads from and writes to this shared state, which keeps the system consistent, auditable, and easy to debug.

Input  →  4 AI Agents  →  6 Logic Modules  →  Zoho CRM
                    ↕
            PostgreSQL (Shared State)

The flow is intentionally linear and sequential rather than a web of agents negotiating with each other. This keeps the system predictable, testable, and appropriate for a compliance-sensitive use case like CRM data preparation.

# 3. Tools & Framework — Final Stack

| Layer | Tool | Why |
| --- | --- | --- |
| Language | Python | Mature ecosystem, team familiarity |
| LLM | Claude API (Sonnet) | Strong reasoning and structured output quality |
| Data Validation | Pydantic | Enforces structured, schema-checked output; core hallucination guard |
| Backend / API | FastAPI | Lightweight, easy to expose approval and pipeline endpoints |
| Database | PostgreSQL | Shared state, audit trail, deduplication |
| Web Research | Tavily / Serper API or Claude's built-in web search | Structured, citable search results |
| PDF Extraction | pdfplumber / PyPDF2 | Parsing annual reports and CSR PDFs |
| Orchestration | Plain Python state machine | Pipeline is linear — LangGraph/CrewAI would add unneeded complexity |
| CRM Integration | Zoho CRM REST API (OAuth2) | Direct, native upload into existing CRM |
| Approval UI | Simple React table, or a Google Sheet for the MVP | Human review before any CRM write |
| Environment | VS Code, Windows (D: drive) | Existing development setup |

Note on orchestration: heavier multi-agent frameworks such as LangGraph or CrewAI are deliberately not used here. This pipeline does not require agents to debate, retry in loops, or dynamically choose their own next step — it is a fixed sequence of stages. A plain Python controller is easier to read, debug, and hand over to any developer, and avoids adding a dependency that solves problems this project doesn't have.

# 4. What Is a True AI Agent vs. a Plain Module

Not every component in this system is an "agent." Only the parts that require the AI to interpret, judge, or reason over unstructured information are true agents. The rest are deterministic code with fixed rules — no AI judgment involved. This distinction keeps the system easier to trust, test, and explain.

## 4.1 True Agents — AI-Driven, Decision Making (4 total)

| # | Agent | What It Does |
| --- | --- | --- |
| 1 | Research Agent | Reads web pages / PDF text and extracts structured company fields (CSR spend, themes, geography, etc.) |
| 2 | Scoring Agent | Rates each ICP factor with reasoning; the AI judges qualitative fit, while the final score is calculated by fixed code |
| 3 | Contact Discovery Agent | Identifies likely decision-maker roles and extracts contact details from permitted source text |
| 4 | Compliance / Validation Agent | Assesses data quality — checks whether a source is valid and assigns a confidence level |

## 4.2 Plain Code / Logic Modules — Deterministic, No AI Judgment (6 total)

| # | Module | Why It Is Not an Agent |
| --- | --- | --- |
| 5 | Input Manager | Simply accepts and loads a file or list — no interpretation involved |
| 6 | Prioritisation Logic | Applies a fixed threshold rule (e.g. score ≥ 85 → Tier A) |
| 7 | CRM Prep / Field Mapper | Fixed field-to-field mapping between internal data and Zoho's schema |
| 8 | Approval Interface | A review table/UI — no AI decision-making, purely human-facing |
| 9 | Zoho Upload Handler | API call plus a deterministic duplicate check |
| 10 | Audit Logger | Writes a fixed-format entry to a log table |

Total system components: 4 true AI agents + 6 deterministic modules = 10 components.

# 5. Step-by-Step Build Plan

## Step 0 — Foundation Setup (Day 1–2)

- Set up PostgreSQL. Create a single companies table with columns: id, company_name, status, research_json, score, tier, contacts_json, approval_status, upload_status, created_at.

- Define Pydantic models — CompanyResearch, ScoringResult, ContactInfo schemas.

- Set up the FastAPI project skeleton and a .env file for API keys (Claude, Zoho, Tavily).

This establishes the shared state before any agent is built, so every subsequent component has a consistent place to read from and write to.

## Step 1 — Input Manager (Day 3)

- Build a simple script or endpoint that accepts a CSV or list and inserts each company into the database with status = "new."

- No AI involved — pure data loading.

## Step 2 — Research Agent (Day 4–7)

- Integrate a web search tool (Tavily / Serper) to locate CSR pages and annual reports for each company.

- Extract text from the relevant web pages / PDFs.

- Call the Claude API with a strict extraction prompt: fields must be extracted only from the provided text; anything not found must be marked "Not Found," never guessed.

- Validate the response against the Pydantic schema.

- Update the database: research_json field, status = "researched."

Test on 10–15 companies manually before moving on, and verify the extracted fields by hand.

## Step 3 — Scoring Agent (Day 8–10)

- Design a prompt that asks the model to rate each ICP factor (education focus, spend capacity, geography, etc.) with a stated reason.

- Calculate the final weighted score in Python using a fixed formula — the model does not decide the final number.

- Assign a tier using fixed rules (85+ = Tier A, and so on).

- Update the database: score, tier, status = "scored."

## Step 4 — Prioritisation Logic (Day 11) — Plain Code

- A simple filter or SQL query (WHERE score >= 85) produces the Tier A shortlist.

- No LLM call involved at this step.

## Step 5 — Contact Discovery Agent (Day 12–15)

- Trigger only for Tier A companies.

- Pull text from compliant sources — company website, foundation page, annual report.

- Use Claude to extract decision-maker roles and contact details strictly from the retrieved text — no inference beyond what is written.

- Store source_url and a retrieval timestamp with every contact.

- Update the database: contacts_json, status = "enriched."

## Step 6 — Compliance / Validation Agent (Day 16–17)

- Check every record: is a source present? What is the confidence level?

- Flag records with a missing source as "unverified."

- This agent acts as a hard block before upload if governance rules are not met.

## Step 7 — CRM Prep / Field Mapper (Day 18) — Plain Code

- A fixed mapping function converts research_json, score, and contacts_json into the Zoho field format.

- Purely deterministic transformation — no AI.

## Step 8 — Approval Interface (Day 19–21)

- Build a simple review table (React, or a Google Sheet for the MVP).

- Columns: Company, Score, Tier, Contact, Source, Approve / Reject.

- When a reviewer approves a record, approval_status is updated to "approved" in the database.

## Step 9 — Zoho Upload Handler (Day 22–24) — Plain Code

- Set up Zoho OAuth2 (refresh token flow).

- Before uploading, search Zoho for existing matches (by company name / email) to prevent duplicates.

- Upload only records where approval_status = "approved."

- Mark upload_status = "uploaded" once complete.

## Step 10 — Audit Logger (Ongoing, built in parallel)

- Every step writes an entry to an audit_log table: action, agent_name, source, timestamp, decision.

- This gives full traceability across the entire pipeline.

## Step 11 — End-to-End Testing (Day 25–27)

- Build a golden test set of 20–30 known companies with manually verified expected output.

- Run the full pipeline and check results against this set.

- Test edge cases: missing data, duplicate companies, conflicting sources.

## Step 12 — Team Training Sessions (Parallel, ongoing)

- After each phase is completed, run a short demo session for the wider (non-technical) team.

- Use the pillar-mapping / office-analogy reference to connect what they see to concepts from their MAS course.

# 6. Summary Timeline

| Week | Focus |
| --- | --- |
| Week 1 | Foundation setup, Input Manager, Research Agent |
| Week 2 | Scoring Agent, Prioritisation Logic, Contact Discovery Agent |
| Week 3 | Compliance/Validation Agent, CRM Prep, Approval Interface |
| Week 4 | Zoho Upload Handler, Audit Logger, full end-to-end testing |

# 7. Key Principles to Hold Throughout the Build

- The database is the single source of truth — no component should keep its own separate memory.

- Every AI agent has a narrow, explicit goal and a strict output schema (Pydantic) — it should not be free to decide things outside its defined role.

- Any field that cannot be verified is marked "Not Found," never guessed.

- No record reaches Zoho CRM without going through the human approval step.

- Only build with a heavier framework (like LangGraph) if the pipeline later needs real branching, retries, or multi-agent negotiation — not by default.

# 8. Mapping the 16 Multi-Agent System Pillars to This Project

The 16 pillars below come from standard Multi-Agent Systems (MAS) theory. Not every pillar needs a heavyweight implementation in a project of this size and shape — this system is a linear, single-pipeline design, not a network of autonomous agents negotiating with each other. The table below states, pillar by pillar, how much weight it gets here and exactly where it lives in the build. This mapping is also useful as a teaching reference: it shows the team where their MAS coursework connects to a real, working system, and — just as importantly — where good engineering means deliberately keeping something simple.

## 8.1 Core Pillars — Fully Implemented

These pillars are treated as non-negotiable and are built properly, because the project's reliability and trustworthiness depend on them directly.

| # | Pillar | How It Is Used in This Project |
| --- | --- | --- |
| 1 | Shared State & Blackboard | A single PostgreSQL companies table is the one shared source of truth. Every agent and module reads and writes to it — no component keeps a private copy of data, which prevents agents from contradicting each other. |
| 5 | Agent Communication | All handoffs between agents (Research → Scoring → Contact Discovery) use strict Pydantic schemas, not free-form text. This prevents meaning from being lost or distorted as data passes between stages. |
| 8 | Memory & Context | Persistent state lives in PostgreSQL rather than in an LLM's context window. Before researching a company, the system checks whether it already exists in the database, so nothing is redone or forgotten. |
| 10 | Human-in-the-Loop | This is the central control of the whole system: no record is uploaded to Zoho CRM without explicit human approval through the approval interface. This is the project's most important safeguard. |
| 13 | Governance & Norms | Rules such as "no hallucinated data," "no unauthorised scraping," and "source citation mandatory" are enforced in code — specifically by the Compliance / Validation Agent — not left as guidelines the AI is simply asked to follow. |
| 16 | Frameworks & Engineering | Deliberately choosing plain Python plus Pydantic over a heavier orchestration framework (LangGraph, CrewAI, smolagent) is itself an application of this pillar — picking the simplest tool that fits a linear, predictable pipeline. |

## 8.2 Applied in Lightweight Form

These pillars matter, but a full, formal implementation would add complexity without adding real value here. Each gets a simple, practical version instead.

| # | Pillar | Lightweight Version Used Here |
| --- | --- | --- |
| 2 | Task Allocation & Routing | A simple if/else state machine reads each company's status field and routes it to the correct next agent. No dedicated routing engine is needed. |
| 3 | Team Design & Organisation | Each module has clear, exclusive ownership of specific fields (e.g. only the Scoring Agent writes the score field), so two components never overwrite each other's work. |
| 4 | Planning & Decomposition | Each company moves through an explicit checklist of stages (researched → scored → enriched → approved → uploaded), so no step can be silently skipped or duplicated. |
| 6 | Negotiation & Conflict | When sources disagree (e.g. two different CSR spend figures), a fixed source-priority rule decides — official website, then annual report, then news. Unresolved conflicts are flagged for human review rather than settled by the agent. |
| 7 | Agent Architecture (BDI) | Each agent is given a narrow, explicit goal and a constrained output schema in its prompt, rather than a full formal belief-desire-intention architecture. This is enough to keep agents from drifting off-task. |
| 9 | Learning & Adaptation | The system does not self-modify. Approval and rejection outcomes are reviewed manually on a regular cadence, and scoring weights are adjusted by a person — not automatically — to avoid unsupervised drift in a CRM-facing system. |
| 12 | Trust & Reputation | Every source is tagged with a confidence level (e.g. "verified" vs. "unverified"), so low-confidence data is visibly flagged to the human reviewer instead of being treated the same as verified data. |
| 14 | Simulation & Testing | A golden test set of 20–30 companies with manually verified expected output is used to check the pipeline before trusting it on new, unseen companies. |
| 15 | Evaluation & Failure Analysis | The audit log feeds a small set of ongoing metrics — "Not Found" rate, human-override rate, duplicate-catch rate — reviewed periodically to catch quality drift early. |

## 8.3 Out of Scope for This Project

These pillars are part of general MAS theory but do not apply meaningfully to a text-and-data pipeline like this one. They are noted here for completeness, so the team understands they were considered and consciously left out rather than overlooked.

| # | Pillar | Why It Does Not Apply Here |
| --- | --- | --- |
| 11 | Embodied & Physical Agents | This project has no physical robots or real-world sensors. The closest equivalents — API rate limits, data-licensing terms — are handled as ordinary engineering constraints rather than a dedicated pillar. |

# 9. Why This Mapping Matters

Presenting all 16 pillars as equally important would misrepresent how real systems get built. Part of the value of this project as a teaching example is showing that good engineering involves judgement: some theoretical concerns deserve full, careful implementation, some deserve a lightweight practical version, and some genuinely do not apply to the problem at hand. Walking through this mapping with the team turns their MAS coursework from abstract vocabulary into a concrete understanding of how — and how much — each concept shows up in a real, working AI system.